## Slide 1
SIGG Phase 2 Project Update
Tuesday, September 13th, 2016

## Slide 2: SIGG Phase 2 : Executive Summary
Define the shared semantics and mapping between alternative data formats selected by IPO
  VA data source: eHMP Virtual Patient Record (VPR)
  DoD data source: TBD
  FHIR Data Access Framework (DAF) profiles and resources
  FHIM logical model
Collaborate with IPO JET FHIR Proving Ground (FPG)
  Data mapping methodology and map generation
Reusable and extensible process and tooling
  Business and semantic element definitions
  Mapping to data sources
  Traceability and Gap Analysis report generated from mapping
Notes: Successful proof of concept (PoC) employing a common logical/clinical model to define the shared semantics between alternative interoperability formats
  PoC Scope: JET allergen use case as defined by DoD/VA FHIR proving task force
Scalable and maintainable approach was developed and employed that provided clear and unambiguous content for standards developers and interoperability solution implementers
Reusable and extensible deliverables of PoC include:
  Model to Text report generation component
  Model to Model MDMI Framework

## Slide 3: IPO JET FPG P2 Milestones/Timeline
Kick-Off
Stakeholder Planning
Gather Lessons Learned and Present Findings
Complete Implementation Work
Jul
Aug
Sep
Oct
Nov
Dec
A Duration: 6 months
Jan
Task 1
Task 2
Task 3
Task 4
Task 1
Task 5
Task 4
Data Mapping Methodology
Data Map Generation
Data Exchange Services (DES) Data Source
ONC FHIR server (HAPI)
Argonaut Sprints
FHA SIGG
Phase 2 Development

## Slide 4: IPO JET FPG - Phase II Tasks
Data Mapping Methodology
Data Map Generation
Data Exchange Services (DES) Data Source
ONC FHIR server (HAPI)
Engage with Argonaut Sprints

## Slide 5: FPG Task 1: Data Mapping Methodology
Motivation: Past data maps have been created ad hoc using spreadsheets and are hard to use, not reproducible
Goal: Determine a scalable, sustainable, computable approach for data mapping
Activities: Compare model transformation languages via trial implementation
Outcome: Recommendations on best approach and tooling for data mapping
Basis of comparison: Problems (Conditions, Diagnoses) - see
http://argonautwiki.hl7.org/index.php?title=Problems_and_Health_Concerns

## Slide 6: FPG Mapping Methods – Progress to Date
Semantic Interoperability Guide Generator (SIGG)
  VPR and FHIR models have been loaded into SIGG tooling
  Initial pass completed adding semantic annotations to FHIR, FHIM, and VA VPR models
    Problems and Vital Signs
  Traceability and Gap Analysis reports have been generated
  SIGG tooling enhancements completed for Information Model to Logical Semantic Model transformation
Shape Expressions (SHEX) – WC3 Draft Standard
  Requires RDF data format and schema
  Investigated using introspected CHCS schema, but only demographics are currently available
FHIR Mapping Language
  Decision made to defer until after HL7 Baltimore Meeting

## Slide 7: IPO JET FPG Mapping Methods & Next Steps
Semantic Interoperability Guide Generator (SIGG)
  VA VPR UML model: update and correct import errors
  Identify, DoD data source, find or create UML model
    Map DoD data model for Problem & Vital Signs
  Continue improvements on Traceability and Gap Reports
  Review and analyze Traceability and Gap Analysis Reports for Problems and Vital Signs.
Shape Expressions (SHEX)
  Manually create problem list schema in ShEx?
  Or show lab schema example instead?
FHIR Mapping Language
  First introduced at January 2016 HL7 WGM
  Status & futures to be determined following September HL7 WGM

## Slide 8: IPO FPG JET Mapping – Outcomes
Criteria (Desiderata) for Model Mapping Language/Tools
Description of Comparison Problem (Use Case)
Description of Methods Used (#1, #2, #3)
How each method was applied to solve the use case
Results/Analysis (based on desiderata)
Conclusion/Recommendation

## Slide 9: IPO JET FHIR Proving Ground Face-to-Face
IPO FHIR Proving Ground Phase 2 Face-to-Face
  Baltimore HL7 meeting
  Monday, September 19
  Quarter 5 (5 – 6 pm)
  Annapolis Room, second floor
No dial-in for this event (anything discussed will be reviewed during regular Thursday calls).
A chance to put faces to voices, review where we have been, and refine plans for the future
Agenda:
  Criteria for model mapping that will be applied to Task 1
  Software demonstrations of tools and mapping