## Slide 1: FHA Architecture and Modeling Workgroup Monthly Meeting November 12, 2013

## Slide 2: Agenda
Time | Topic
1:00 PM | Welcome and Roll Call, Adjustments to the Agenda
1:10 PM | FHIM: Results of Person Domain Review
1:15 PM | FHIM: Updates on Process Guides
1:20 PM | FHIM: Call for review of domains – Immunizations and Problems
1:30 PM | FHIM: Support to S&I initiatives
1:35 PM | The Role of the FHA Architecture Model
1:45 PM | Status of Other FHA Activities
1:55 PM | Review of Action Items and Wrap-up

## Slide 3: FHIM: Results of Person Model Review

## Slide 4: Person Model Review
Received 103 comments
  82 from VHA
  4 from DoD
  17 from FHA FHIM Team members
These comments covered primarily structural issues
  82 comments on structural model
  10 comments on the presentation of review materials
  11 comments on terminology bindings, but all from FHIM team
Received *no* partner comments on terminology

## Slide 5: Disposition
Held six meetings directly with VHA respondents to discuss their comments
Dedicated four weekly FHIMS IM Project meetings to Person comment adjudication
74 comments found “persuasive” or “persuasive with mod”
29 comments found “not persuasive”

## Slide 6: Results
The FHIM Person model has been updated to reflect the comments and resulting discussions
We contend that the Person model is stronger and more mature because of the review process, and are grateful for the in-depth comments received
  Special thanks to Mr. Peter Rush from VA’s Veteran’s Relationship Management Program for his exceptionally thorough review.
The Person domain is perhaps the most re-used part of the FHIM and therefore is the most nuanced because of competing use cases
  Future reviews are expected to take less time, in part due to experience gained in the Person review process

## Slide 7: Results (continued)
Review of the Person domain spawned interest in fleshing out and reviewing the Provider domain (these domains were at one time combined but separated about two years ago).
We were disappointed in the lack of terminology related comments. Future reviews will specifically request that agencies assign their terminologists to review the package.
We plan to initiate review of two more domains (Immunizations and Problems) this month (November).

## Slide 8: FHIM: Call for review of domains – Immunizations and Problems

## Slide 9: FHIM: Update on Process Guides

## Slide 10: Update on FHIM Process Guides
MDA Process Guide: Complete
  Review of partner feedback underway, almost complete
Terminology Modeling Process Guide: Complete
  Revision currently in works to provide details from metadata design work.
FHIM UML Modeling Style Guide: Drafted
  Revisions currently in works include clarification of boundary between classes and datatypes, and alignment with Standards

## Slide 11: FHIM: Support to S&I Initiatives

## Slide 12: FHIM Integration with S&I Framework
FHIM is now the information model for all of the S&I Framework initiatives going forward
FHIM team modeled almost all of the information for S&I initiatives to date
FHIM team is participating on DAF and SDC initiative calls
FHIM team member is also participating on S&I Simplification cross-initiative WG
Further integration efforts related to the FHA MDA approach and generation of implementation standards (interoperability specifications) are underway

## Slide 13: The Role of the FHA Architecture Model (1)
Prepare to discuss at our next meeting!
To Consider:
  An enterprise architecture style model has always been part of FHA. It is, after all, the Federal Health Architecture
  An enterprise architecture model is in essence a decision support tool
  The FHA PMO is a cross-agency function
  The FHA PMO exists to serve its partners
  The FHA model should contribute to your respective agency architectures

## Slide 14: The Role of the FHA Architecture Model (2) Please discuss within your agency
Agency use, in the best of worlds:
  What information about other agencies and the federal government should the FHA model give to your agency?
  E.g., could your IT Investment process be enhanced by better data about other agencies’ investments?
  E.g., could your IT Development be enhanced by better data about current and planned standards? By other agencies’ plans to adopt them?
  Who are the real decision-makers that would benefit from better understanding of what the rest of the government is working on?
  Etc. …
What would your agency take from a perfect FHA Model?

## Slide 15: Status of Other FHA Activities
DE&I: Healthcare Directory
DE&I: Patient Consent/Authorization
Directed Exchange
FHA Managing Board Meeting (Oct 29th) review
Upcoming Events
  AFCEA Health IT Day (Bethesda, MD, Nov. 13)
  HIMSS 2014 (Orlando, FL, Feb. 23-27, 2014)
  World Health Care Congress (National Harbor, MD, April 7-9, 2014)

## Slide 16: Wrap Up
Review of Action Items
Topics for next meeting?
Next meeting on December 10, 2013
Visit the FHA web site at HealthIT.gov/fha
And if you have a question,
email: federal.health@hhs.gov